**Capstone Project Title**: Blacks of the Chesapeake

**Student Names**: Mohammed Saleem, Abhiram Metuku, Yonathan Meshesha, Aditya Patel,

Beimnet Aklilu, Vaish Iyer

Week 1:

**Market Analysis:** Analyze websites provided from our client and through research to gather inspiration.

**Mockup Creation:** Create and adjust mock-up drafts of the website to present to the client and get feedback.

**Mid-Semester Presentation:** Create slides and present tasks done until now for our project.

Week 2:

**Mockup Refinement:** Take feedback from the client and refine the mockups to use as a reference for our website creation.

**Technical Planning:** Research third-party integrations for e-commerce and content migration. Evaluate content management solutions to simplify updates for the client.

**Client Meeting:** Meet with our client to discuss the mockup of the website.